CANNONMAP

Implementation Roadmap

Architecture Version 2.0

Evolutionary refactoring and subsystem delivery plan

| Document control | Value |
| --- | --- |
| Baseline | CannonMap Software Architecture Specification Version 1.0 |
| Approved additions | Route Family, Commitment, Publication, Confidence Evolution, and Layer 7 Evaluation |
| Repository baseline | main at 61a9e885; Rider Manager reviewed at d143819 |
| Status | Implementation-ready roadmap; no product code generated |
| Planning horizon | Incremental, five-year maintainability |

Architecture guardrail  The architecture is frozen. This roadmap sequences implementation and extraction only. Any deviation requires a documented impossibility, an architecture decision record, and explicit approval.

# Executive Summary

CannonMap can reach the approved architecture without a rewrite. The safe path is to establish testable seams around the existing application, extract stable capabilities from app.js in dependency order, introduce offline-first domain stores, and add server-authoritative intelligence processing behind feature flags. Existing Rally Mode, GPS Checkpoints integration, stationary events, Rider Manager, imports/exports, and offline shell remain operational throughout.

Freeze behavior first: characterize public functions, state mutations, IndexedDB writes, service-worker behavior, and Firebase listener ownership.

Extract leaf utilities and adapters before orchestration. app.js remains the composition root until late in the program.

Adopt append-only observations and explicit state machines. Never retrofit inferred state as observed fact.

Separate Route Families from Route Variants: family aggregate statistics never replace independent variant statistics.

Represent seven confidence dimensions independently; prohibit a single combined confidence score in contracts and UI.

Publish intelligence through staged, auditable transitions; Layer 7 evaluates recommendations only after outcomes and never updates models during an active rally.

Use shadow writes, dual reads, reconciliation reports, and reversible feature flags for every persistent migration.

## Reading Guide

| Part | Purpose |
| --- | --- |
| 1–3 | Repository assessment, extraction order, and dependency graph |
| 4–6 | Persistent schemas, Cloud Functions/APIs, and client runtime architecture |
| 7 | Independent delivery milestones with rollback and acceptance gates |
| 8–10 | Testing, performance/scaling, and security/privacy controls |
| 11–12 | Technical debt, deferrals, and agent-executable implementation order |

# Part 1 — Repository Assessment

## 1.1 Current state

| Area | Current implementation | Roadmap implication |
| --- | --- | --- |
| Application shell | Vanilla JS PWA; index.html, app.css, app.js | Preserve no-build deployment; add ES modules incrementally. |
| Composition | app.js is ~1,491 lines and owns state, map, persistence, imports, weather, traffic, rally UI, and wiring | Treat app.js as composition root; extract one capability per commit. |
| Existing modules | gps-checkpoints-feed.js, stationary-events.js, rider-preferences.js | Use their UMD/factory style as transitional seams; migrate to explicit factories. |
| Persistence | One IndexedDB project store plus localStorage settings/snapshots/preferences | Add versioned domain stores without replacing project storage initially. |
| Realtime | Firebase 8 browser SDK; two RTDB subscriptions owned by feed adapter | Centralize listener ownership; no UI component may subscribe directly. |
| Offline | Service-worker application shell; last-known local project | Add durable outbox, reconciliation, and opt-in Background Sync. |
| Tests | Node tests and serial Playwright across phone/desktop profiles | Every extraction must preserve the authoritative serial baseline. |
| Deployment | Static host with locally vendored browser dependencies | Cloud Functions are additive; PWA remains deployable independently. |

## 1.2 Existing strengths to preserve

Dependency-free domain modules already exist for stationary-event detection and rider preferences.

GPS feed normalization separates REST metadata from Firebase event/location subscriptions.

Runtime dependencies are pinned, vendored, validated, and cached locally.

Startup readiness is deterministic and optional Firebase/SheetJS failures do not block the base shell.

The test matrix covers mobile Rally Mode, startup, offline shell, imports/exports, feed normalization, stationary events, and Rider Manager.

## 1.3 Expected directory structure

/
  index.html                 # stable PWA entry
  app.js                     # transitional composition root; eventually bootstrap only
  src/
    core/                    # event-bus, state-store, clock, ids, errors, config
    domain/
      observations/          # collector, quality, observation state machine
      checkpoints/           # lifecycle and checkpoint intelligence
      commitment/            # explainable inference only
      routes/                # families, variants, DNA lifecycle/statistics
      confidence/            # seven independent dimensions + evolution
      intelligence/          # validation, publication, evaluation, notification
      compatibility/         # explainable rider compatibility
      network/               # user-controlled intelligence network
    application/             # use cases/orchestrators; no DOM or Firebase calls
    infrastructure/
      indexeddb/             # schema, migrations, repositories, outbox
      firebase/              # RTDB adapters, auth, rules contract
      sync/                  # queue, retry, reconciliation, background sync
      cache/                 # aggregate and DNA caches
    ui/
      map/                   # Leaflet engine and layer registry
      rally/                 # Rally Mode presenters/controllers
      rider-manager/         # DOM rendering only
      planner/               # Geoman and project editing
    integrations/            # GPS Checkpoints, weather, traffic, export
  functions/src/             # Cloud Functions and shared server contracts
  shared/contracts/          # JSON schemas, enums, validation, schema versions
  tests/{unit,integration,browser,offline,performance,fixtures}
  docs/{architecture,decisions,migrations,runbooks}

## 1.4 Coding conventions

Factories with injected dependencies; no hidden singleton except the top-level composition root.

Pure domain functions where possible; side effects only in infrastructure and UI adapters.

Explicit event names in past tense (observation.captured) and commands in imperative form (PublishIntelligence).

All persisted records carry schemaVersion, createdAt, updatedAt, eventId, and deterministic/idempotency keys.

All inferences carry evidenceRefs, algorithmVersion, inputs, output, and explanation; observed fields never contain inferred values.

Use integer milliseconds in storage and ISO-8601 only at external/document boundaries.

No module imports app.js; app.js imports modules. Lower architecture layers never import higher layers.

One concern per commit, tests in the same commit, docs/ADR when a durable contract changes.

# Part 2 — Refactoring Strategy

Extraction follows the strangler pattern. Each step adds a seam, moves behavior unchanged, runs the full baseline, and leaves a one-commit rollback. New subsystems start only after their prerequisite seams are stable.

| Order | Extraction | From app.js | Destination | Proof of equivalence |
| --- | --- | --- | --- | --- |
| 1 | Core utilities | IDs, escaping, geometry math, clocks | src/core + src/domain/geo | Unit vectors; no DOM. |
| 2 | Persistence adapter | openDatabase, load/save project, snapshots | src/infrastructure/indexeddb | Round-trip and migration fixtures. |
| 3 | State store/event bus | global state mutations and render fan-out | src/core/state-store, event-bus | Mutation log equals existing behavior. |
| 4 | Map engine | Leaflet initialization, layer registry, fit/zoom | src/ui/map | Visual snapshots and layer counts. |
| 5 | Project/import/export | GPX/project parse, duplicate logic, exports | src/application/project + integrations | Golden fixture byte/semantic comparisons. |
| 6 | Competitor/rider presentation | rendering and Rider Manager DOM | src/ui/rally, ui/rider-manager | Existing 35-case Rider Manager matrix. |
| 7 | Rally checkpoint workflow | checkpoint state and scoring | src/domain/checkpoints + application/rally | State-machine transition tests. |
| 8 | External intelligence | weather, radar, traffic | src/integrations | Mocked contract and abort/retry tests. |
| 9 | Bootstrap/wiring | wireUi, renderAll, initialization | src/bootstrap.js; app.js shim | All 85 browser cases unchanged. |

## 2.1 Extraction rules

Do not combine extraction with behavior changes, schema migrations, or UI redesign.

Add contract tests against existing behavior before moving code.

Keep temporary compatibility facades so index.html and CannonMapTest remain stable.

Move one dependency direction at a time; reject circular imports.

Gate new domain subsystems behind disabled-by-default configuration until shadow validation passes.

Delete legacy paths only after two releases with reconciliation telemetry and rollback rehearsal.

# Part 3 — Dependency Graph

## 3.1 Layer graph

bootstrap
  ├─ UI controllers ──> application use cases ──> domain services
  │       └─ map engine            │                 │
  │                                ├─ repositories ──┤
  │                                └─ event bus      │
  └─ infrastructure adapters <──── interfaces <──────┘

Domain pipeline (upward only):
L0 Raw Observation
  → Quality + Commitment inference
  → Completed Observation
  → Validated Observation
  → L1 Crowd Intelligence
  → L2 My Intelligence Network
  → L3 Compatibility
  → L4 Route Family / Variant DNA
  → L5 Checkpoint Intelligence
  → L6 Co-Driver Publication
  → L7 Intelligence Evaluation

## 3.2 Module dependencies

| Module | May depend on | Must not depend on |
| --- | --- | --- |
| ObservationCollector | clock, sensor ports, observation repository, event bus | DOM, Firebase SDK, route/intelligence engines |
| QualityScorer | observation contract, deterministic math | UI, network, publication |
| CommitmentEngine | validated recent observations, checkpoint geometry, clock | user-entered intent, Route Family output |
| RouteFamilyEngine | validated completed observations, commitment evidence, confidence dimensions | UI, notifications |
| ConfidenceEvolutionEngine | evidence ledger, clocks, dimension policies | single aggregate score |
| PublicationPipeline | validated intelligence, policy, rider context | raw Firebase snapshots |
| EvaluationEngine L7 | published recommendation, later outcome, freeze policy | active-rally model mutation |
| SyncEngine | repositories, transport, auth, retry policy | DOM and map layers |
| MapEngine | Leaflet, presentation models, layer registry | Firebase and domain repositories |
| StateStore | domain snapshots and UI state | direct network or IndexedDB calls |

## 3.3 Critical delivery dependencies

Contracts → Event Bus/Store → IndexedDB v2/Outbox → Observation Capture
Observation Capture → Quality → Commitment → Route Families/Variants
Route Families + Confidence Dimensions → Checkpoint Intelligence
Validated Intelligence → Publication Pipeline → Notifications
Published Recommendation + Outcome → Layer 7 Evaluation
Auth + Rules + Idempotency → Production Sync and Cloud Functions
Performance harness → 500/1000/5000-rider release gates

# Part 4 — Database Design

## 4.1 Firebase RTDB schema

events/{eventId}/
  metadata
  activeRally: { status, startsAt, endsAt, modelFreezeId }
  public/
    competitorPresence/{competitorId}
    crowdIntelligence/{scopeKey}/{intelligenceId}
    routeFamilies/{familyId}
    routeVariants/{familyId}/{variantId}
    checkpointIntelligence/{checkpointId}
  private/{uid}/
    observationReceipts/{observationId}
    intelligenceNetwork/{memberId}
    coDriverEvents/{eventId}
    notifications/{notificationId}
    exports/{requestId}

observationIngress/{eventId}/{uid}/{observationId}
observationStatus/{eventId}/{uid}/{observationId}
validatedObservations/{eventId}/{observationId}       # server-only write
evidenceLedger/{eventId}/{evidenceId}                 # server-only write
commitmentInferences/{eventId}/{competitorId}/{id}    # server-only write
recommendations/{eventId}/{uid}/{recommendationId}
recommendationOutcomes/{eventId}/{uid}/{recommendationId}
evaluationQueue/{eventId}/{recommendationId}
deadLetters/{functionName}/{yyyyMMdd}/{id}             # admin only
schema/meta/{schemaName}

Schema correction  Version 1.0 described client-style HTTP verbs over RTDB paths. Version 2.0 treats RTDB as a data service with rules-controlled reads/writes; callable/HTTP Functions provide commands that require authorization, validation, or multi-record transactions.

## 4.2 Key records

| Record | Required identity and relationships | Mutation policy |
| --- | --- | --- |
| Observation | observationId; eventId; rider pseudonym; checkpointId?; deviceSessionId | Append-only; correction creates a superseding record. |
| CommitmentInference | inferenceId; competitorId; checkpointId; evidenceRefs[]; explanation | Server-authored; revised inference links supersededBy. |
| RouteFamily | familyId; from/to checkpoint; aggregateStats; lifecycle; memberVariantIds[] | Versioned snapshots; merge/split emits lineage. |
| RouteVariant | variantId; familyId; independentStats; geometryFingerprint; evidenceRefs[] | Independent lifecycle/statistics; never overwritten by family aggregate. |
| ConfidenceVector | quality, evidenceStrength, inference, historical, current, recency, stability | Dimensions persisted separately with method/version. |
| IntelligenceItem | private/completed/validated/crowd/evaluated/notified states; evidenceRefs[] | State-machine transitions only. |
| RecommendationEvaluation | recommendationId; outcomeRefs[]; prediction; result; error classification | Created after outcome; model update deferred outside active rally. |

## 4.3 Index strategy

Index observations by eventId+riderId+timestamp, eventId+checkpointId+timestamp, syncState+nextAttemptAt, and deviceSessionId+sequence.

Index variants by eventId+fromCheckpoint+toCheckpoint+lifecycleState and familyId+updatedAt.

Index intelligence by audienceUid+publicationState+surfaceAfter, and evidence item by source observation.

Keep RTDB fan-out read paths shallow. Write denormalized public projections only from Cloud Functions.

Use deterministic IDs for idempotent ingestion; never use client push IDs for retryable commands.

## 4.4 IndexedDB schema

| Store | Key path | Indexes / retention |
| --- | --- | --- |
| projects | id | updatedAt; existing store retained |
| observations | [eventId, observationId] | riderTime, checkpointTime, syncState, sessionSequence; append-only |
| observationOutbox | idempotencyKey | nextAttemptAt, eventId, state; delete after receipt + retention window |
| commitmentInferences | [eventId, inferenceId] | competitorCheckpointTime, active |
| routeFamilies | [eventId, familyId, revision] | checkpointPair, lifecycle, current |
| routeVariants | [eventId, variantId, revision] | familyId, checkpointPair, lifecycle |
| confidenceVectors | [eventId, subjectType, subjectId, revision] | updatedAt |
| intelligenceItems | [eventId, intelligenceId] | stage, audience, surfaceAfter |
| recommendations | [eventId, recommendationId] | status, createdAt |
| recommendationEvaluations | [eventId, recommendationId, revision] | evaluatedAt, modelVersion |
| intelligenceNetwork | [uid, memberId] | updatedAt |
| syncMeta | key | singleton cursors, schema version, migration checkpoints |

## 4.5 Migration strategy

Introduce schema registry and migration runner without changing existing stores.

Create new stores in one IndexedDB version upgrade; never transform large records inside onupgradeneeded.

Background-copy legacy project competitor/checkpoint data in bounded batches; record a durable migration cursor.

Shadow-write new observations while legacy behavior remains authoritative.

Run reconciliation counts/hashes and surface non-PII diagnostics.

Enable dual-read with new-store preference and legacy fallback.

Promote new stores to authoritative behind a remotely disableable flag.

Retain legacy fields for two releases; delete only after export, rollback, and offline upgrade tests pass.

# Part 5 — Cloud Functions and APIs

## 5.1 Cloud Function inventory

| Function / trigger | Purpose and output | Failure handling |
| --- | --- | --- |
| ingestObservation — callable/HTTP | Validate auth/schema/idempotency; write ingress; return receipt/status URL | Reject invalid; duplicate returns original receipt; transient retry. |
| onObservationIngress — RTDB create | Server re-score quality; write validated observation/evidence ledger | Quarantine invalid; dead-letter after bounded retries. |
| inferCommitment — observation batch trigger | Infer checkpoint commitment from multiple signals; emit explanation and evidence | Emit no inference when insufficient; never guess. |
| completeObservation — commitment/transition trigger | Close checkpoint/route observation and mark completed | Idempotent state transition; incomplete remains pending. |
| updateRouteVariant — validated observation create | Update variant independent statistics and confidence vector | Transactional revision; retry on contention. |
| reconcileRouteFamily — queue/scheduled | Update family aggregate; propose provisional merge/split with lineage | Keep prior revision on failure; provisional until evidence threshold. |
| updateCheckpointIntelligence — validated observation create | Maintain checkpoint and sequence aggregates | Rebuildable projection; retry safely. |
| validateIntelligence — evidence create | Promote completed to validated only when evidence/policy pass | Record rejection reasons; no publication. |
| publishCrowdIntelligence — validated item create | Anonymize and publish crowd projection | Privacy failure blocks publication. |
| evaluateForCoDriver — crowd/network change | Personalize/evaluate meaningfulness; create candidate event | No surface when context stale or confidence dimensions insufficient. |
| dispatchNotification — scheduled/queue | Deliver eligible notification and mark receipt | Deduplicate; exponential retry; expire stale. |
| recordRecommendationOutcome — callable/trigger | Associate later observed outcome with recommendation | Pending until outcome sufficient; immutable audit record. |
| evaluateRecommendation — outcome create | Layer 7 accuracy/calibration evaluation | No model mutation during active rally; enqueue post-rally learning. |
| postRallyModelUpdate — scheduled/admin | Apply approved learning after rally freeze ends | Versioned model, canary, rollback pointer. |
| recomputeCompatibility — scheduled/on profile | Compute explainable compatibility evidence | Retain previous score if computation fails. |
| privacyExport / privacyDelete — callable | GDPR/CCPA export or deletion workflow | Authorized, audited, resumable, signed result. |
| archiveHistoricalDNA — scheduled | Move superseded lineage to historical/archive tier | Mark-and-sweep; never hard-delete active lineage. |
| deadLetterReplay — admin callable | Validate and replay selected failures | Admin-only; replay idempotency enforced. |

## 5.2 API contracts

| Endpoint | Input / output | Auth and idempotency |
| --- | --- | --- |
| POST /v1/events/{eventId}/observations | ObservationEnvelope → Receipt | Firebase ID token; Idempotency-Key required. |
| POST /v1/events/{eventId}/recommendations/{id}/ack | {acknowledgedAt, clientEventId} → Event state | Owner only; repeat returns same state. |
| GET /v1/events/{eventId}/bootstrap | Versioned checkpoints, current DNA, cursors → ETag response | Event membership; cacheable private response. |
| GET /v1/events/{eventId}/sync?cursor= | Ordered deltas + nextCursor | Membership; bounded page size. |
| PUT /v1/users/{uid}/network/{memberId} | Network member → revision | Owner only; If-Match revision. |
| DELETE /v1/users/{uid}/network/{memberId} | Tombstone → revision | Owner only; idempotent. |
| POST /v1/privacy/export | Scope → requestId | Recent auth; rate limited. |
| POST /v1/privacy/delete | Confirmation token → requestId | Recent auth; delayed/reversible window. |

All contracts use JSON Schema, schemaVersion, requestId, traceId, and explicit error codes.

429 responses include retryAfterMs; clients apply full-jitter exponential backoff.

No API exposes raw cross-rider locations or personal contact data.

REST metadata from GPS Checkpoints remains isolated in the existing adapter and is not treated as CannonMap authority.

# Part 6 — Client Architecture

## 6.1 Map engine

Own one Leaflet map and one LayerRegistry keyed by layer type and entity ID.

Consume presentation models only; never subscribe to Firebase or read IndexedDB directly.

Apply incremental add/update/remove operations instead of clearing all competitor layers at scale.

Use viewport filtering, requestAnimationFrame batching, and canvas/WebGL-compatible point paths where practical.

Preserve the existing satellite base-layer choice and stationary-event overlays.

## 6.2 Event bus

A synchronous in-process bus carries immutable domain events. Handlers enqueue asynchronous work but do not block publishers. Events include eventId, entityId, occurredAt, correlationId, causationId, schemaVersion, and payload. Development builds detect duplicate subscription keys.

## 6.3 State store

Normalized slices: session, project, map, rally, competitors, riderPreferences, observations, intelligence, sync, and UI.

Reducers are pure; commands invoke repositories/services and then dispatch domain events.

Feed records, persisted UI preferences, Leaflet layer objects, and stationary-event records remain distinct.

Selectors compute view models; DOM controllers never mutate domain objects.

## 6.4 Caching, offline queue, and background sync

capture → IndexedDB observations (transaction)
        → observationOutbox (same transaction)
        → optimistic local event
online/sync → batch by event/session → authenticated ingest
            → receipt persisted → outbox acknowledged
            → server deltas reconciled by cursor
failure → nextAttemptAt + full jitter → bounded retries → local dead letter
service worker → application shell + sync wake-up only
foreground SyncEngine → authoritative queue owner

Browser constraint  Background Sync is not uniformly available, especially on iOS. The foreground SyncEngine is mandatory; service-worker sync is an opportunistic accelerator, never the sole delivery mechanism.

# Part 7 — Incremental Milestones

## M0 Baseline and architecture guardrails

| Field | Plan |
| --- | --- |
| Goal | Lock tests, contracts, dependency rules, flags, and observability. |
| Files modified | docs/*; tests/architecture; scripts/check-boundaries.mjs |
| Complexity | Low |
| Regression risk | Low |
| Testing required | Run current Node/Playwright/offline/vendor baselines. |
| Rollback | Revert documentation/test-only commit. |
| Acceptance criteria | Baseline recorded; forbidden dependencies fail CI. |

## M1 Core seams

| Field | Plan |
| --- | --- |
| Goal | Extract clock, IDs, geometry, errors, event bus, and state store with compatibility facade. |
| Files modified | src/core/*; app.js; unit tests |
| Complexity | Medium |
| Regression risk | Medium |
| Testing required | Golden utility tests; browser matrix. |
| Rollback | Restore app.js imports through facade. |
| Acceptance criteria | No behavior/diff change; no cycles. |

## M2 IndexedDB v2 foundation

| Field | Plan |
| --- | --- |
| Goal | Add schema registry, repositories, outbox, migration checkpoints. |
| Files modified | src/infrastructure/indexeddb/*; tests/integration |
| Complexity | High |
| Regression risk | High |
| Testing required | Upgrade/rollback/crash/offline fixtures. |
| Rollback | Disable v2 flag; legacy project store remains authoritative. |
| Acceptance criteria | Interrupted migration resumes; no data loss. |

## M3 Map engine extraction

| Field | Plan |
| --- | --- |
| Goal | Move Leaflet ownership and incremental layer registry. |
| Files modified | src/ui/map/*; app.js |
| Complexity | Medium |
| Regression risk | Medium |
| Testing required | Layer counts, screenshots, 100/500 rider perf. |
| Rollback | Repoint facade to legacy functions. |
| Acceptance criteria | Existing UI and overlays remain equivalent. |

## M4 Project and Rally extraction

| Field | Plan |
| --- | --- |
| Goal | Move imports/exports, checkpoint workflow, presenters, and DOM controllers. |
| Files modified | src/application/*; src/domain/checkpoints/*; src/ui/rally/* |
| Complexity | High |
| Regression risk | High |
| Testing required | GPX/project golden tests; complete Rally matrix. |
| Rollback | One module extraction reverted per commit. |
| Acceptance criteria | app.js becomes wiring; behavior unchanged. |

## M5 Observation capture

| Field | Plan |
| --- | --- |
| Goal | Append-only capture, local quality vector inputs, durable queue. |
| Files modified | src/domain/observations/*; sync/* |
| Complexity | High |
| Regression risk | High |
| Testing required | Sensor simulations, crash recovery, battery soak. |
| Rollback | Flag off collector; retain existing GPS display. |
| Acceptance criteria | Every accepted sample locally durable <50 ms target. |

## M6 Auth and secure ingestion

| Field | Plan |
| --- | --- |
| Goal | Firebase Auth, Rules, ingest function, receipts, idempotency. |
| Files modified | functions/*; firebase rules; adapters |
| Complexity | High |
| Regression risk | High |
| Testing required | Emulator rules, replay, abuse tests. |
| Rollback | Keep upload disabled; local capture continues. |
| Acceptance criteria | Users write only own ingress; duplicate safe. |

## M7 Commitment Engine

| Field | Plan |
| --- | --- |
| Goal | Explainable multi-signal inference and explicit lifecycle. |
| Files modified | src/domain/commitment/*; functions/inferCommitment |
| Complexity | High |
| Regression risk | High |
| Testing required | Trace fixtures, false-positive/negative review. |
| Rollback | Shadow only; no downstream consumption. |
| Acceptance criteria | Every inference explains evidence; never marked observed. |

## M8 Route Family Engine

| Field | Plan |
| --- | --- |
| Goal | Families, variants, independent/aggregate stats, provisional merge/split. |
| Files modified | src/domain/routes/*; functions/routes/* |
| Complexity | Very High |
| Regression risk | High |
| Testing required | Deterministic replay, lineage, contention, scale. |
| Rollback | Shadow projections; retain prior revision pointer. |
| Acceptance criteria | No statistic loss; merge/split reversible and explainable. |

## M9 Confidence Evolution

| Field | Plan |
| --- | --- |
| Goal | Seven independent dimensions and time evolution policies. |
| Files modified | src/domain/confidence/*; shared/contracts |
| Complexity | High |
| Regression risk | High |
| Testing required | Dimension-specific monotonicity/decay tests. |
| Rollback | Read old confidence as migration input only. |
| Acceptance criteria | No single score; each dimension has provenance. |

## M10 Checkpoint and compatibility

| Field | Plan |
| --- | --- |
| Goal | Checkpoint/sequence aggregates; explainable network compatibility. |
| Files modified | domain/checkpoints; compatibility; network |
| Complexity | High |
| Regression risk | High |
| Testing required | Aggregate rebuild and suggestion-only tests. |
| Rollback | Disable suggestions/projections. |
| Acceptance criteria | Network never auto-mutated. |

## M11 Publication pipeline

| Field | Plan |
| --- | --- |
| Goal | Private→completed→validated→crowd→Co-Driver→notification. |
| Files modified | domain/intelligence; functions/publication; UI |
| Complexity | Very High |
| Regression risk | High |
| Testing required | Privacy gates, expiry, dedupe, offline delivery. |
| Rollback | Publication flag off; retain private items. |
| Acceptance criteria | Only validated, meaningful, timely items surface. |

## M12 Layer 7 evaluation

| Field | Plan |
| --- | --- |
| Goal | Post-outcome recommendation evaluation and post-rally learning queue. |
| Files modified | domain/evaluation; functions/evaluation |
| Complexity | Very High |
| Regression risk | High |
| Testing required | Outcome linkage, freeze enforcement, rollback model. |
| Rollback | Evaluation read-only; model update flag off. |
| Acceptance criteria | No active-rally model mutation; audit complete. |

## M13 Scale and production hardening

| Field | Plan |
| --- | --- |
| Goal | 5000-rider projections, partitioning, operations, recovery. |
| Files modified | performance; runbooks; monitoring |
| Complexity | Very High |
| Regression risk | High |
| Testing required | Load, chaos, battery, recovery drills. |
| Rollback | Capacity flag/circuit breakers; prior model version. |
| Acceptance criteria | SLOs met at approved tier; runbooks rehearsed. |

# Part 8 — Testing Strategy

| Test layer | Coverage | Release gate |
| --- | --- | --- |
| Unit | Pure geometry, quality, state machines, confidence dimensions, family/variant statistics, explanations | Deterministic; mutation and boundary coverage. |
| Contract | JSON schemas, event envelopes, RTDB projections, APIs, migration versions | Producer/consumer compatibility in CI. |
| Integration | IndexedDB transactions/upgrades, outbox, Firebase emulator, Function idempotency | Crash/retry/replay fixtures pass. |
| Browser regression | Planner, Rally, Rider Manager, imports/exports, stationary events, startup | Authoritative serial matrix remains green. |
| Offline | Cold cached start, foreground reconnect, optional Background Sync, partial sync, clock skew | No data loss; UI labels staleness. |
| Sync/chaos | Duplicate, reorder, timeout, auth expiry, quota, partial Function failure | Converges to one idempotent result. |
| Performance | 100/500/1000/5000 riders; 1k/10k/100k observations; map pan/zoom | Tier-specific budgets below. |
| Security/privacy | Rules emulator, schema fuzzing, rate limits, cross-user reads, export/delete | Zero unauthorized reads/writes. |
| Evaluation | Recommendation/outcome linkage, calibration, active-rally freeze | No learning mutation while active. |

## 8.1 Required test fixtures

Recorded but anonymized observation sequences: stationary, highway, urban traffic, GPS dropout, checkpoint miss, U-turn, and route divergence.

Family evolution cases: new variant, borderline provisional, merge, split, supersede, historical replay.

Confidence vectors with independent changes: fresh/weak, old/stable, strong/low-quality, high-quality/sparse.

Publication cases covering every rejection reason and notification dedupe/expiry.

Model-freeze cases spanning rally start/end boundaries and delayed outcomes.

# Part 9 — Performance and Scalability

| Scale tier | Client strategy | Server/data strategy | Gate |
| --- | --- | --- | --- |
| 100 riders | All current markers; incremental updates; 5–15 min local trail window | Single event shard; direct public projection | 60 fps median; <300 ms UI event. |
| 500 riders | Viewport culling; canvas markers; coalesced 1 Hz UI updates | Partition by event and projection type | <150 MB working set; no long task >50 ms p95. |
| 1,000 riders | LOD summaries; selected trails only; worker statistics | Event+region buckets; queued aggregation | Initial usable map <3 s on target phone. |
| 5,000 riders | Do not render all entities; tile/grid summaries and subscription windows | Mandatory sharding, fan-out projections, backpressure | Load test only until field need approved; graceful degradation. |

## 9.1 Resource budgets

Memory: cap per-rider in-memory breadcrumbs; page historical data from IndexedDB; release Leaflet layers and listeners deterministically.

CPU: batch observation calculations; move replay/statistics to Web Worker after profiling proves need; avoid JSON deep clones on hot paths.

Network: delta cursors, ETags, compact projections, subscription scope, and exponential backoff; never sync unchanged family revisions.

Battery: adaptive sampling by movement/device state; pause nonessential evaluation in background; no high-frequency polling.

Storage: retention policies by store; preserve auditable server evidence while compacting local derived caches.

Measure on representative iPhone hardware, not desktop emulation alone.

# Part 10 — Security and Privacy

## 10.1 Firebase Rules principles

Default deny. Validate event membership, uid ownership, schemaVersion, allowed keys, numeric bounds, timestamp skew, and record immutability.

Clients write only observationIngress under their uid, acknowledgements, and their Intelligence Network.

Only Admin SDK writes validated observations, evidence, Route DNA, crowd intelligence, evaluations, and public projections.

Public readers receive anonymized aggregates with k-anonymity/minimum-evidence thresholds; never raw rider histories.

Rules and Functions share generated schema constants but are tested independently in the Emulator Suite.

## 10.2 Authentication and abuse prevention

Support anonymous auth for low-friction local use; require account linking for cross-device recovery, export, or durable network membership.

Use App Check, per-uid/event quotas, request-size limits, monotonic device sequence checks, and idempotency keys.

Reject impossible coordinates/speeds and quarantine suspicious streams; do not silently delete evidence.

Rate-limit notification acknowledgements, privacy operations, and administrative replay.

## 10.3 Privacy

Use event-scoped pseudonymous rider IDs in analytical stores; keep identity mapping in a restricted boundary.

Opt-in location sharing is explicit, revocable, and limited to active events.

Strip contact information, tokens, device identifiers, and raw location from public intelligence.

Provide export/delete workflows with audit records, retention policy, and derived-data recomputation.

Threat-model inference leakage: small cohorts, unique routes, timing correlation, and malicious network membership.

# Part 11 — Technical Debt and Deferrals

## 11.1 Current risks

| Risk | Impact | Treatment |
| --- | --- | --- |
| Monolithic app.js and global mutable state | Regression coupling and difficult tests | Milestones M1–M4; do not add new domains to app.js. |
| Single project-oriented IndexedDB store | No durable append-only/outbox semantics | M2 additive schema; legacy retained. |
| Firebase v8 namespaced SDK | Long-term maintenance/security upgrade pressure | Adapter boundary first; SDK migration later, separately. |
| Static service-worker cache list | Manual drift risk | Generate manifest from pinned assets/modules. |
| Global competitor layer rebuild | CPU/memory pressure at scale | Incremental LayerRegistry in M3. |
| Ambiguous historical confidence formula | Conflicts with seven dimensions | Deprecate aggregate field; dimension migration in M9. |
| No server code/rules in repository | Architecture cannot be enforced | M6 establishes functions/rules/emulator. |

## 11.2 Future risks

Premature route-family merge/split could destroy lineage; all classifications begin provisional and remain reversible.

Recommendation feedback can create self-reinforcing bias; evaluate outcomes separately and update only between rallies.

Large-event Firebase fan-out and hot keys require production load proof before 1,000+ rider claims.

Offline clients may return with old schemas/models; contracts need multi-version reads and bounded support windows.

Explainability payloads can expose private evidence; separate private evidence from public explanation summaries.

## 11.3 Do not implement yet

No framework rewrite, TypeScript conversion, bundler migration, or UI redesign during domain extraction.

No machine-learning model until deterministic statistical baselines, evidence ledgers, and Layer 7 evaluation are stable.

No active-rally online learning or automatic Intelligence Network edits.

No fuel inference, stop-cause classification, route recommendations, or crowd hazard reporting.

No 5,000-rider client rendering; build server projections and graceful degradation first.

No Firebase SDK upgrade bundled with schema migration or auth rollout.

No deletion of legacy stores/fields before two-release rollback window closes.

# Part 12 — Numbered Agent-Executable Implementation Order

Record current main SHA, test commands, test totals, runtime assets, and rollback tag in docs/BASELINE.md.

Add architecture dependency rules and a CI script that rejects imports from lower layers to higher layers.

Add shared schemaVersion constants, domain enums, timestamp policy, error codes, and contract validation tests.

Extract clock and ID providers behind compatibility functions; preserve all callers.

Extract geo math and normalization utilities; add golden tests from current behavior.

Introduce EventBus with duplicate-subscription diagnostics; do not connect production flows yet.

Introduce StateStore with immutable slices and selectors; mirror current state in shadow mode.

Add IndexedDB schema registry and migration journal without changing the existing project store.

Create new v2 stores and indexes; add interrupted-upgrade and quota failure tests.

Implement repository interfaces and IndexedDB adapters for observations, outbox, DNA, intelligence, and sync metadata.

Add durable outbox transaction helper and foreground retry scheduler with injected clock/randomness.

Extract Leaflet MapEngine and LayerRegistry through an app.js facade.

Convert competitor layers to incremental keyed updates; retain existing rendering semantics.

Extract project persistence and snapshot behavior; compare serialized fixtures.

Extract GPX/project import normalization and export services; retain golden outputs.

Extract Rally checkpoint state machine and scoring without UI changes.

Extract Rally presenters/controllers and Rider Manager rendering; preserve listener ownership.

Extract weather/radar/traffic adapters with abort, timeout, and response-schema tests.

Reduce app.js to bootstrap/composition and compatibility exports; run full regression matrix.

Define ObservationEnvelope and append-only Observation domain model.

Implement ObservationCollector writing observation and outbox atomically.

Implement deterministic local QualityScorer inputs and separate observationQuality dimension.

Add Firebase Auth/App Check bootstrap behind disabled feature flag.

Create Firebase Rules and Emulator Suite tests with default-deny ownership validation.

Implement idempotent ingestObservation Function and client transport adapter.

Implement receipt/delta reconciliation and offline reconnect tests.

Implement Commitment state machine and evidence signal contracts.

Build CommitmentEngine in shadow mode with human-readable explanations and replay fixtures.

Define RouteFamily, RouteVariant, revision, lineage, and provisional classification contracts.

Implement independent RouteVariant statistics with deterministic replay.

Implement RouteFamily aggregate statistics without overwriting variant statistics.

Implement provisional merge/split proposals and reversible lineage transitions.

Add server Functions for validated observations, variant updates, and family reconciliation.

Define seven-dimension ConfidenceVector and prohibit aggregate confidence in schema validation.

Implement recency/stability evolution policies and dimension-specific provenance.

Implement Checkpoint/Sequence intelligence projections as rebuildable Functions.

Implement user-controlled Intelligence Network repositories and secure CRUD.

Implement explainable CompatibilityEngine suggestions; verify no automatic network mutation.

Define IntelligenceItem state machine from private observation through notification.

Implement validation/anonymization gates and crowd publication projections.

Implement Co-Driver meaningfulness evaluation and notification dedupe/expiry.

Implement acknowledgement sync and offline-safe event state.

Define RecommendationOutcome and RecommendationEvaluation contracts.

Implement Layer 7 evaluation after outcomes with active-rally model freeze enforcement.

Implement post-rally versioned model update queue and rollback pointer; keep disabled.

Add 100/500/1000-rider performance fixtures and device memory/battery profiling.

Add 5,000-rider server projection/load test and client graceful-degradation proof.

Add operational dashboards, dead-letter runbooks, privacy export/delete, and disaster recovery rehearsal.

Run a two-release shadow/dual-read period; reconcile, rehearse rollback, then remove approved legacy paths in separate commits.

# Release Governance

| Gate | Required evidence |
| --- | --- |
| Extraction gate | No behavior change; full existing serial matrix green; one-commit rollback. |
| Persistence gate | Upgrade, interruption, quota, old-client, export, and rollback fixtures pass. |
| Server gate | Emulator Rules/Functions tests; idempotency and dead-letter recovery demonstrated. |
| Intelligence gate | Evidence/explanation audit; privacy gate; no speculation represented as fact. |
| Active rally gate | Model/config freeze ID recorded; rollback and offline operation tested. |
| Scale gate | Representative device and server load results meet published tier budgets. |
| Legacy removal gate | Two releases reconciled; telemetry clean; user data export and rollback snapshot retained. |

# Architecture Decision Summary

The Version 1.0 seven-layer pipeline is extended with Layer 7 Intelligence Evaluation; dependencies remain upward-only.

Route DNA is owned by Route Families; Route Variants retain independent statistics and lineage.

Commitment is inferred from evidence, never directly observed, and every inference is explainable.

Intelligence follows private → completed → validated → crowd → Co-Driver evaluation → notification.

Observation Quality, Evidence Strength, Inference Confidence, Historical Confidence, Current Confidence, Recency, and Stability remain independent.

Recommendation learning occurs only after outcomes and never mutates models during an active rally.

The PWA remains Vanilla JavaScript and offline-capable; evolution is incremental and reversible.

Definition of done  The roadmap is complete when each subsystem is independently testable, every persistent transition is versioned and replayable, every inference is evidence-backed, offline capture cannot lose accepted observations, and the current production behaviors remain protected by the serial regression matrix.